## Slide 1
Notes: Notes to the Facilitator:
Welcome the participants and give them an overview of the module. Tell them that they will learn about the ‘Agile Methodologies’ in this module.
Notes to the Participants:
You will learn about the ‘Agile Methodologies’ in this module.

## Slide 2: Module Objectives
At the end of this module, you will be able to:
  Define Agile methodologies
  Explain Scrum and the concepts associated with it
    Introduction
    Scrum Theory
    Scrum Values
    Scrum Roles
    Scrum Events
    Scrum Artifacts
    Benefits of Scrum
  Describe extreme programming and the concepts associated with it
    Introduction
    XP Values
    XP Rules
    XP Roles
    XP Activities
    Different Categories of XP Practices
Notes: Notes to the Facilitator:
Explain the module objectives to the participants.
Notes to the Participants:
You will be informed about the module objectives.
At the end of this module, you will be able to:
Define Agile methodologies
Explain Scrum and the concepts associated with it
  Introduction
  Scrum Theory
  Scrum Values
  Scrum Roles
  Scrum Events
  Scrum Artifacts
  Benefits of Scrum
Describe extreme programming and the concepts associated with it
  Introduction
  XP Values
  XP Rules
  XP Roles
  XP Activities
  Different Categories of XP Practices

## Slide 3: Module Topics
Let us take a quick look at the topics that we will cover in this module:
Introduction to Agile Methodologies
Scrum
  Introduction
  Scrum Theory
  Scrum Values
  Scrum Roles
  Scrum Events
  Scrum Artifacts
  Benefits of Scrum
Extreme Programming
  Introduction
  XP Values
  XP Rules
  XP Roles
  XP Activities
  Different Categories of XP Practices
References:
Official Scrum Guide - November 2017 version - https://www.scrumguides.org/scrum-guide.html
Extreme Programming - http://extremeprogramming.org
Notes: Notes to the Facilitator:
Inform the participants about the topics that they will be learning in this module.
Notes to the Participants:
You will learn about the following topics in this module:
Introduction to Agile Methodologies
Scrum
  Introduction
  Scrum Theory
  Scrum Values
  Scrum Roles
  Scrum Events
  Scrum Artifacts
  Benefits of Scrum
Extreme Programming
  Introduction
  XP Values
  XP Rules
  XP Roles
  XP Activities
  Different Categories of XP Practices

## Slide 4: 1.1 Agile Methodologies: An introduction
Extreme programming (XP)
Feature-driven Development (FDD)
Adaptive System Development (ASD)
Dynamic Systems Development Method (DSDM)
Lean Software Development (LSD)
Kanban
Crystal Clear
Scrum
Agile Methodologies
Notes: Notes to the Facilitator
Explain the participants about the different methodologies that can be used to implement Agile in an organization.
Notes to the Participants:
In the previous modules we learnt about traditional methods of software development and how DevOps, Agile to be specific, helps in overcoming the shortfalls of traditional methods. In this module, we’ll learn about the different agile methodologies and delve deeper into two of them, Scrum and Extreme Programming (XP).
Extreme Programming (XP): Extreme programming is one of the most popular Agile methodologies widely adopted by many companies across the globe and has proven successful. This method puts a lot of emphasis on customer satisfaction. Improvement in quality and responsiveness, according to changing customer needs, is the major intention behind the development of this methodology. The five essential ways by which this methodology improves a software project:
Communication
Simplicity
Feedback
Respect
Courage
Developers can address change in customer requirements, even later during the development cycle. The development team self-organizes around the problem to solve it as efficiently as possible. Unproductive steps in the product life cycle are cut down to reduce costs and frustration of the team.
Feature-driven Development (FDD): The five basic activities involved in FDD are as follows:
Develop overall model
Build feature list
Plan by feature
Design by feature
Build by feature
This method blends industry best practices into one approach.
Adaptive System Development (ASD): This method requires the projects to be in a continuous state of adaptation. This method has a set of three repeating series, such as follows:
Speculate
Collaborate
Learn
Dynamic Systems Development Method (DSDM): Developed for addressing common failures of IT projects, like budget issues, missing deadlines, and lack of user involvement. There are eight principles in DSDM, such as follows:
Focus on the business need
Deliver on time
Collaborate
Never compromise quality
Build incrementally from firm foundations
Develop iteratively
Communicate continuously and clearly
Demonstrate control
This methodology is useful in the development and delivery of software and non-IT solutions.
Lean Software Development (LSD): In this methodology, lean manufacturing and lean IT principles are applied in software development. Seven principles that govern LSD are as follows:
Eliminate waste
Amplify learning
Decide as late as possible
Deliver as fast as possible
Empower the team
Build integrity in
See the whole
Kanban: A Japanese term, that refers to ‘a visual signal’ or ‘card’. A visual framework for implementing Agile workflow. Encourages the addition of small, but continuous changes to the system. Kanban works on the basis of the following principles:
Visualize the workflow
Limit work in progress
Manage and enhance the flow
Make policies explicit
Continuously improve
This methodology is helpful in visualizing the build-up of work, roadblocks, reducing waste and maximizing value.
Crystal clear: Ideal for teams with 6 to 8 developers. This framework gives importance to people over processes and artifacts. Belongs to the Crystal family of methodologies. Principles include:
Frequent delivery of usable code to users
Reflective improvement
Osmotic communication preferably by being co-located
Scrum: One of the most popular ways to implement Agile. An open development framework, with a simple set of rules, responsibilities and meetings. Suggests dividing the projects into multiple short sprints, that usually last for one to two weeks. The team can thus deliver software in multiple iterations on a regular basis. Scrum emphasizes the following principles:
Empirical feedback
Team self-management
Product increments within short iterations

## Slide 5: Agile Methodologies
Extreme Programming (XP):
- Most popular Agile methodology widely adopted by companies across the globe and has proven successful.
- Lot of emphasis on customer satisfaction.
- Improvement in quality and responsiveness, according to changing customer needs
The five essential ways by which this methodology improves a software project:
Communication
Simplicity
Feedback
Respect
Courage
Developers can address change in customer requirements, even later during the development cycle. The development team self-organizes around the problem to solve it as efficiently as possible. Unproductive steps in the product life cycle are cut down to reduce costs and frustration of the team.

## Slide 6: Agile Methodologies
Feature-driven Development (FDD):
The five basic activities involved in FDD are as follows:
Develop overall model
Build feature list
Plan by feature
Design by feature
Build by feature
This method blends industry best practices into one approach.
Adaptive System Development (ASD): This method requires the projects to be in a continuous state of adaptation. This method has a set of three repeating series:
Speculate
Collaborate
Learn

## Slide 7: Agile Methodologies
Dynamic Systems Development Method (DSDM): Developed for addressing common failures of IT projects, like budget issues, missing deadlines, and lack of user involvement. There are eight principles in DSDM, such as follows:
Focus on the business need
Deliver on time
Collaborate
Never compromise quality
Build incrementally from firm foundations
Develop iteratively
Communicate continuously and clearly
Demonstrate control
This methodology is useful in the development and delivery of software and non-IT solutions.

## Slide 8: Agile Methodologies
Lean Software Development (LSD): Lean manufacturing and lean IT principles are applied in software development. Seven principles that govern LSD are as follows:
Eliminate waste
Amplify learning
Decide as late as possible
Deliver as fast as possible
Empower the team
Build integrity in
See the whole

## Slide 9: Agile Methodologies
Kanban: A Japanese term, that refers to ‘a visual signal’ or ‘card’. A visual framework for implementing Agile workflow. Encourages the addition of small, but continuous changes to the system. Kanban works on the basis of the following principles:
Visualize the workflow
Limit work in progress
Manage and enhance the flow
Make policies explicit
Continuously improve
This methodology is helpful in visualizing the build-up of work, roadblocks, reducing waste and maximizing value.

## Slide 10: Agile Methodologies
Crystal clear: Ideal for teams with 6 to 8 developers. This framework gives importance to people over processes and artifacts. Belongs to the Crystal family of methodologies. Principles include:
Frequent delivery of usable code to users
Reflective improvement
Osmotic communication preferably by being co-located
Scrum: One of the most popular ways to implement Agile. An open development framework, with a simple set of rules, responsibilities and meetings. Suggests dividing the projects into multiple short sprints, that usually last for one to two weeks. The team can thus deliver software in multiple iterations on a regular basis. Scrum emphasizes the following principles:
Empirical feedback
Team self-management
Product increments within short iterations

## Slide 11: What did You Grasp?
Which of the following is a visual framework for implementing agile?
  Scrum
  Kanban
  Extreme Programming
  Lean
Notes: Notes to the Facilitator:
Tell the participants that they will be going through a knowledge check question.
Answer:
1. b. Kanban

## Slide 12: 2.1 Scrum: An Introduction
  Scrum is one of the most popular and widely used frameworks to implement Agile in industry projects.
  Scrum has gained so much popularity that it is used synonymously with Agile, but in reality they are different.
  Scrum is a framework used for incremental product development by deploying one or more cross-functional, self-organizing teams.
  Using scrum, product development is carried out in small, fixed-length iterations, called sprints.
  Sprints are not longer than 30 days, short sprints are preferred. Every sprint is intended to build a potentially shippable product increment.
Following are the key details of Scrum:
Notes: Notes to the Facilitator:
Give the participants an overview of Scrum. Give them a recap of the evolution of Agile and walk them through the history of scrum.
Notes to the Participants:
Scrum is one of the most popular agile methodologies. Scrum was introduced by Jeff Sutherland and Ken Schwaber. Ken and Jeff co-presented the Scrum concept at the 1995 OOPSLA (Object-Oriented Programming, Systems, Languages & Applications) conference. This gave the first, formal public definition of Scrum and it was improvised and redefined by many industry experts. Scrum is so popular that it is widely used as a synonym for Agile itself, where in reality these two are different. Scrum is one of the ways of implementing Agile. Ken himself stated once that by early 2009, about 84% of the organizations who were using Agile in their projects were using Scrum.
Scrum is primarily used for incremental product development. Scrum deploys one or more self-organizing cross-functional teams. In scrum, the product development is carried out in small, fixed-length iterations, called sprints. Any sprint should ideally take not more than 30 days, shorter sprints are generally preferred. At the end of every sprint, a releasable, i.e., a potentially shippable product increment is ready.
According to the developers of Scrum, it is:
Lightweight
Simple to understand
Difficult to master

## Slide 13: Scrum
Scrum is one of the most popular agile methodologies.
Scrum was introduced by Jeff Sutherland and Ken Schwaber. Ken and Jeff co-presented the Scrum concept at the 1995 OOPSLA (Object-Oriented Programming, Systems, Languages & Applications) conference.
This gave the first, formal public definition of Scrum and it was improvised and redefined by many industry experts.
Scrum is so popular that it is widely used as a synonym for Agile itself, where in reality these two are different.
Scrum is one of the ways of implementing Agile.
Ken himself stated once that by early 2009, about 84% of the organizations who were using Agile in their projects were using Scrum.

## Slide 14: Scrum
Scrum is primarily used for incremental product development.
Scrum deploys one or more self-organizing cross-functional teams.
In scrum, the product development is carried out in small, fixed-length iterations, called sprints.
Any sprint should ideally take not more than 30 days, shorter sprints are generally preferred.
At the end of every sprint, a releasable, i.e., a potentially shippable product increment is ready.
According to the developers of Scrum, it is:
Lightweight
Simple to understand
Difficult to master

## Slide 15: 2.2 Why Scrum?
  Scrum is an alternative to the traditional waterfall method.
  Where traditional approaches depends on complete understanding of the requirements before starting off, scrum includes all the development activities in each of the sprints.
  Scrum focuses on developing high-value features first with the frequent incorporation of feedback.
  Scrum framework.
Source: Scrum.org.
Sprint Review
Sprint Backlog
Product Backlog
Sprint Planning
1 Scrum Team
Increment
Daily Scrum
Sprint Retrospective
Notes: Notes to the Facilitator:
Explain the participants why Scrum is needed.
Notes to the Participants:
Scrum has been extensively used to develop not only software, but also hardware, embedded software, networks of interacting function, autonomous vehicles, schools, government, marketing, managing the operation of organizations and most of the stuff that we use in our daily lives.
Scrum is a very good alternative to the traditional waterfall model. Traditional approach requires that the complete requirements are understood before the development commences and there might not be any room to accommodate changes specified. Scrum is always focused on developing high value features first, with frequent incorporation of feedback. The greatest potential benefit of Scrum is for complex work involving knowledge creation and collaboration, such as new product development. Scrum is usually associated with object-oriented software development. Its use has also spread to the development of products such as semiconductors, mortgages, and wheelchairs.
With the increase in technology, market, and environmental complexities and their interactions, the utility of Scrum in dealing with complexity is proven daily. We can see the efficiency of Scrum in iterative and incremental knowledge transfer. Scrum has now been widely used for products, services, and the management of the parent organization.
Scrum is effective with a small team of people, who are highly flexible and adaptive. The same effect can be seen with single or multiple teams. Teams collaborate among themselves using sophisticated development techniques and target release environments.

## Slide 16: Why Scrum is needed?
Scrum has been extensively used to develop not only software, but also hardware, embedded software, networks of interacting function, autonomous vehicles, schools, government, marketing, managing the operation of organizations and most of the stuff that we use in our daily lives.
Scrum is a very good alternative to the traditional waterfall model.
Traditional approach requires that the complete requirements are understood before the development commences and there might not be any room to accommodate changes specified.
Scrum is always focused on developing high value features first, with frequent incorporation of feedback.

## Slide 17: Why Scrum is needed?
The greatest potential benefit of Scrum is for complex work involving knowledge creation and collaboration, such as new product development.
Scrum is usually associated with object-oriented software development.
Its use has also spread to the development of products such as semiconductors, mortgages, and wheelchairs.
With the increase in technology, market, and environmental complexities and their interactions, the utility of Scrum in dealing with complexity is proven daily.
We can see the efficiency of Scrum in iterative and incremental knowledge transfer.
Scrum is effective with a small team of people, who are highly flexible and adaptive. The same effect can be seen with single or multiple teams. Teams collaborate among themselves using sophisticated development techniques and target release environments.

## Slide 18: 2.3 Scrum Theory
Scrum is based on empirical process control theory, called empiricism.
This ensures that knowledge originates from experience and decisions are taken based on known things.
The picture illustrates the three pillars of scrum theory.
Inspection
Adaptation
Transparency
Scrum Theory
Notes: Notes to the Facilitator:
Explain the participants about the three pillars of scrum theory.
Notes to the Participants:
Scrum is based empirical process control theory, also called as empiricism. This ensures that knowledge originates from experience and decisions are made using known things.
Scrum follows an iterative and incremental approach for optimizing predictability and controlling risk. The three pillars of the scrum theory are as follows.
Transparency: Transparency ensures that the important aspects of the processes related to any business are visible to those who are responsible for the outcome. It is important that these aspects are defined using a common standard. This ensures that all the observers understand the aspects in the same way. An example for this is that the definition of ‘Done’ is common for those who do the work and those who evaluate the results of the work.
Inspection: In order to detect variances that may affect the process, Scrum users should inspect the Scrum artifacts and progress at frequent intervals. They should also make sure that inspection doesn’t affect the actual workflow. Suitably experienced inspectors should carry out the inspection process to derive value out of it.
Adaptation: If an inspector identifies that any deviation in any of the process aspects makes the product unacceptable, adjustments in that process should be made. This adjustment should be done as soon as the defective process is identified, so that further deviations can be avoided.
Four formal events have been specified by Scrum for inspection and adaptation, which are described in a later section:
Sprint Planning
Daily Scrum
Sprint Review
Sprint Retrospective

## Slide 19: The three pillars of the Scrum theory
Transparency: Transparency ensures that the important aspects of the processes related to any business are visible to those who are responsible for the outcome. It is important that these aspects are defined using a common standard. This ensures that all the observers understand the aspects in the same way. An example for this is that the definition of ‘Done’ is common for those who do the work and those who evaluate the results of the work.
Inspection: In order to detect variances that may affect the process, Scrum users should inspect the Scrum artifacts and progress at frequent intervals. They should also make sure that inspection doesn’t affect the actual workflow. Suitably experienced inspectors should carry out the inspection process to derive value out of it.
Adaptation: If an inspector identifies that any deviation in any of the process aspects makes the product unacceptable, adjustments in that process should be made. This adjustment should be done as soon as the defective process is identified, so that further deviations can be avoided.

## Slide 20: 2.4 Scrum Values
Source: scrum.org
Scrum Value
Scrum Team members have courage to do the right thing and work on tough problems
Everyone focuses on the work of the Sprint and the goals of the Scrum Team
People personally commit to achieving the goals of the Scrum Team
Scrum Team members respect each other to be capable independent people
The Scrum Team and its stakeholders agree to be open about all the work and the challenges with performing the work
Courage
Focus
Commitment
Respect
Openness
Notes: Notes to the Facilitator:
Explain the participants about the five values of Scrum.
Notes to the Participants:
Scrum values have been defined to ensure that the three pillars of Scrum, i.e., transparency, adaptation and inspection, make sense for all the Scrum users. Five values have been defined by Scrum as follows:
Commitment: People should be committed to achieving the goals.
Courage: The Scrum Team members have courage to do the right thing and work on tough problems.
Focus: Everyone focuses on the work of the Sprint and the goals of the Scrum Team.
Openness: The Scrum Team and its stakeholders agree to be open about all the work and the challenges with performing the work.
Respect: Scrum Team members respect each other to be capable, independent people.
Scrum is said to be successfully implemented only if people become more proficient in these five values.

## Slide 21: What did You Grasp?
What are the iterations in Scrum called?
  Release
  Sprint
  Release cycles
  Build
Which of the following aspects of the Scrum theory ensures that every stakeholder understands the aspects in the same way?
  Transparency
  Inspection
  Adaptation
  Commitment
Notes: Notes to the Facilitator:
Tell the participants that they will be going through a knowledge check question.
Answers:
1. b. Sprint
2. a. Transparency

## Slide 22: 2.5 Scrum Roles
The following picture illustrates the three scrum roles in comparison with the traditional approach.
Source: Scrum Alliance
  Determines what needs to be done and sets the priorities to deliver the highest value
  Traditional approach: Controls the work
Product Owner
  Protecting the Scrum process and preventing distractions
  Traditional approach: No equivalent
ScrumMaster
  Takes on and determines how to deliver chunks of work in frequent increments
  Traditional approach: Gets told what to do by the project manager
Development Team
The Holder of Product Value
The Servant Leader
The Self-Organizing Group
Notes: Notes to the Facilitator:
Give the participants an overview of the three scrum roles.
Notes to the Participants:
There are three scrum roles. They are as follows:
Scrum Master: The Scrum Master has to make sure that the performance of the Scrum Team is at their highest level. The Scrum Master also protects the team from both internal and external distractions.
Product Owner: The key responsibilities of the Product Owner are to maintain the product backlog, and to make sure that everyone is aware of their priorities and all the stakeholders are satisfied
The Development Team: The Development Teams are structured, self-organizing ones and manage their work on their own. The teams should be in synergy so that there is efficiency and effectiveness overall.

## Slide 23: Three scrum roles
Scrum Master: The Scrum Master has to make sure that the performance of the Scrum Team is at their highest level. The Scrum Master also protects the team from both internal and external distractions.
Product Owner: The key responsibilities of the Product Owner are to maintain the product backlog, and to make sure that everyone is aware of their priorities and all the stakeholders are satisfied
The Development Team: The Development Teams are structured, self-organizing ones and manage their work on their own. The teams should be in synergy so that there is efficiency and effectiveness overall.

## Slide 24: 2.5.1 Scrum Master
The Scrum Master is responsible for promoting and supporting Scrum as defined in the Scrum Guide. It is the responsibility of the Scrum Master to support the product owner, development team and the organization.
  Works with organizations in implementing Scrum
  Makes sure that Scrum is understood and implemented
  Makes the environment workable, that also ensures team self-organization
  Guards the team from external interference and distractions and ensures harmony
  Helps to encourage improved engineering practices
  Doesn’t manage the team
  Helps overcome hurdles
Qualities of a Scrum Master, who has a leadership role:
Notes: Notes to the Facilitator:
Explain the participants about the roles and responsibilities of a Scrum Master.
Notes to the Participants:
The Scrum Master is responsible for promoting and supporting Scrum as defined in the Scrum Guide. This is achieved by Scrum Masters by helping the Scrum teams understand Scrum theory, practices, rules, and values.
The Scrum Master leads and supports the Scrum Team. The Scrum Master also helps the people outside the Scrum Team how they can better interact with the team to produce maximum value.
Scrum Master’s Service to the Product Owner
The Scrum Master offers service to the Product Owner in the following ways. These include, but not limited to:
Makes sure that all the members of the Scrum Team understand well the goals, scope, and product domain
Techniques to be implemented for an effective product backlog management
Helping the Scrum Team understand about Product Backlog Items (PBIs)
Helps the Product Owner do the product planning
Makes sure that the Product Owner arranges the Product Backlog in a way that maximizes value
Understanding and practicing agility
Helps the Product Owner by facilitating Scrum events as per the requirements
Scrum Master’s Service to the Development Team
The Scrum Master offers the following services to the Development Team, including, but not limited to:
Enables the Development Team to self-organize and teaches them cross-functionality
Supporting the Development Team in creating products that create true value
Helps the Development Team overcome hurdles
Facilitation of Scrum events
Offering coaching to the Development Team from organizations that have not adopted Scrum, to understand the Scrum practices
Scrum Master’s Service to the Organization
The Scrum Master serves the organization in ways, that include the following:
Helping the organizations understand and adopt Scrum
Planning and implementation of Scrum within an organization
Helping employees and stakeholders understand and enact Scrum and empirical product development
Helping the Scrum Team in increasing productivity
Collaborating with other Scrum Masters to increase the effectiveness of the application of Scrum in the organization

## Slide 25: Scrum Master’s Service to the Product Owner
The Scrum Master offers service to the Product Owner in the following ways. These include, but not limited to:
Makes sure that all the members of the Scrum Team understand well the goals, scope, and product domain
Techniques to be implemented for an effective product backlog management
Helping the Scrum Team understand about Product Backlog Items (PBIs)
Helps the Product Owner do the product planning
Makes sure that the Product Owner arranges the Product Backlog in a way that maximizes value
Understanding and practicing agility
Helps the Product Owner by facilitating Scrum events as per the requirements

## Slide 26: Scrum Master’s Service to the Development Team
The Scrum Master offers the following services to the Development Team, including, but not limited to:
Enables the Development Team to self-organize and teaches them cross-functionality
Supporting the Development Team in creating products that create true value
Helps the Development Team overcome hurdles
Facilitation of Scrum events
Offering coaching to the Development Team from organizations that have not adopted Scrum, to understand the Scrum practices

## Slide 27: Scrum Master’s Service to the Organization
The Scrum Master serves the organization in ways, that include the following:
Helping the organizations understand and adopt Scrum
Planning and implementation of Scrum within an organization
Helping employees and stakeholders understand and enact Scrum and empirical product development
Helping the Scrum Team in increasing productivity
Collaborating with other Scrum Masters to increase the effectiveness of the application of Scrum in the organization

## Slide 28: 2.5.2 Product Owner
Product Owner holds the complete responsibility of the product. Product owners understand the business and market requirements and plan the work to be done by the development team.
  Building and managing the product backlog
  Works closely with the organization and the Team to make sure everyone understands the work items in the product backlog
  Product Owner takes the sole responsibility of maximizing the return on investment (ROI) of the development effort
  Defines and constantly re-prioritizes the product backlog, makes adjustments to long-term expectations such as release plans
  Decides the set of requirements that the development team has to work on
  Remains accountable for the work done by the development team on product backlog
  Decides when to ship the product, by also taking into account frequent delivery
The responsibilities and qualities of a product owner include:
Notes: Notes to the Facilitator:
Explain the participants the roles and responsibilities of a Product Owner.
Notes to the Participants:
The Product Owner is responsible for maximizing the value of the product resulting from work of the Development Team. This process may vary widely across organizations, Scrum Teams, and individuals. It is important to understand that Product Owners are not project managers who manage the status of the program. Their focus lies in ensuring that the Development Team delivers value to the business.
The Product Owner is the single responsible person for managing the Product Backlog. Product Backlog management includes:
Identifying and expressing Product Backlog items
Prioritizing the Product Backlog items to best achieve goals and missions
Value optimization of the work done by the development team
Ensuring the visibility, transparency, and clarity on the tasks to be performed by the Scrum Team
Making sure that the Development Team understands the PBIs and the priority
Product Owner is the authority who can change the priorities of items in the Product Backlog. It is the responsibility of the team to respect the decisions taken by the Product Owner.

## Slide 29: The Product Owner
The Product Owner is responsible for maximizing the value of the product resulting from work of the Development Team. This process may vary widely across organizations, Scrum Teams, and individuals. It is important to understand that Product Owners are not project managers who manage the status of the program. Their focus lies in ensuring that the Development Team delivers value to the business.
The Product Owner is the single responsible person for managing the Product Backlog. Product Backlog management includes:
Identifying and expressing Product Backlog items
Prioritizing the Product Backlog items to best achieve goals and missions
Value optimization of the work done by the development team
Ensuring the visibility, transparency, and clarity on the tasks to be performed by the Scrum Team
Making sure that the Development Team understands the PBIs and the priority
Product Owner is the authority who can change the priorities of items in the Product Backlog. It is the responsibility of the team to respect the decisions taken by the Product Owner.

## Slide 30: 2.5.3 Scrum Development Team
A scrum development team is a cross-functional, self-organizing team with varied skill sets.
  Collaborative, cross-functional, i.e., people of varied roles, with varied skills, who carry out different functionalities
  The Development Team has the capabilities to self-organize/self-manage, with roles assigned internally
  Along with the Product Owner, the team plans sprints, one at a time
  Development Team holds the autonomous right to plan the increment
  Initial few sprints require the team to sit together and work
  Scrum is against moving people across or splitting them between teams
  Ideal number per team is 6 +/- 3 members
Characteristics of a development team are as follows:
Notes: Notes to the Facilitator:
Explain the participants about the development team and its characteristics, roles and responsibilities.
Notes to the Participants:
The responsibility of the Development Team is to deliver releasable (tested) Increment of ‘Done’ product at the end of each Sprint. This increment is required during the Sprint Review. Members of the Development Team solely creates the increment.
The characteristics of the Development Team are as follows:
As stated above Development Teams are self-organizing. Product Backlog is turned into potentially releasable Increments at their own discretion, and even the Scrum Master doesn’t have any say on this.
Teams are cross-functional, in the sense that a single team has all the skills necessary to create a product increment.
There is no specific job title for the members in a Development Team, irrespective of their responsibilities.
According to Scrum, there is no sub-team in a Development Team, irrespective of the tasks they perform, like architecture, testing, operations, business analysts, etc.
Though the team members have specialized skills and focus areas, ultimately the Team as a whole is accountable for the project.
Size of the Development Team
The ideal size of the Development Team is 6 +/- 3 members, anything more or less will result in complexities. A Team will less than 3 members will have troubles in interaction, which in turn result in loss in productivity. There might be a skill deficit in very small teams, which will make the Team unable to deliver the potentially releasable Increment. Having more than 9 members will cause coordination issues. The Product Owner and Scrum Master roles are not included in this count unless they are also executing the work of the Sprint Backlog.

## Slide 31: Development team
The responsibility of the Development Team is to deliver releasable (tested) Increment of ‘Done’ product at the end of each Sprint. This increment is required during the Sprint Review. Members of the Development Team solely creates the increment.

## Slide 32: Characteristics of the Development Team
As stated above Development Teams are self-organizing. Product Backlog is turned into potentially releasable Increments at their own discretion, and even the Scrum Master doesn’t have any say on this.
Teams are cross-functional, in the sense that a single team has all the skills necessary to create a product increment.
There is no specific job title for the members in a Development Team, irrespective of their responsibilities.
According to Scrum, there is no sub-team in a Development Team, irrespective of the tasks they perform, like architecture, testing, operations, business analysts etc.
Though the team members have specialized skills and focus areas, ultimately the Team as a whole is accountable for the project.

## Slide 33: Size of the Development Team
The ideal size of the Development Team is 6 +/- 3 members, anything more or less will result in complexities.
A Team will less than 3 members will have troubles in interaction, which in turn result in loss in productivity.
There might be a skill deficit in very small teams, which will make the Team unable to deliver the potentially releasable Increment.
Having more than 9 members will cause coordination issues.
The Product Owner and Scrum Master roles are not included in this count unless they are also executing the work of the Sprint Backlog.

## Slide 34: What did You Grasp?
Who is responsible for protecting the team from internal and external distractions?
  Product Owner
  Scrum Master
  The team itself
  None of the above
Who builds the product backlog?
  Product Owner
  Scrum Master
  The Development Team
  Individual team member
Notes: Notes to the Facilitator:
Tell the participants that they will be going through a knowledge check question.
Answers:
b. Scrum Master
a. Product Owner

## Slide 35: 2.6 Scrum Sprints
  A sprint is a short, time-boxed period, during which a scrum team works and completes a certain amount of work.
  With scrum, any product is built in a series of sprints, one iteration of the product in each sprint.
  Sprints are used to break down big, complex projects into bite-sized pieces.
  Sprint is the heart of Scrum, during which a useable and potentially releasable product Increment is created.
  Sprints can be typically be of one week to one month in length and happen one right after the other to keep projects moving. Shorter Sprints are generally preferred.
Following are the key details of Scrum sprints:
Notes: Notes to the Facilitator:
Explain the participants about the sprints. Sprints are the important component of Scrum.
Notes to the Participants:
Sprint is the heart of Scrum, which is a time-box of one month or less. At the end of each Sprint, "Done", i.e., a useable, and potentially releasable product Increment is created. The duration of Sprints are consistent throughout a development. A new Sprint starts immediately after the previous Sprint is complete.
What happens during a Sprint?
Changes that may cause any danger to the Sprint Goal are not accommodated
There will not be any compromise to quality goals
With time and more learning, the Product Owner and the Development Team renegotiate and clarify the scope
Any Sprint will be considered as a project, because a Sprint produces a useable version of the product
Each Sprint has a goal as to what has to be built, a design and flexible plan that will guide, building it, the work, and the resultant product increment
Sprints are limited to one calendar month. Longer sprints may result in change in the definition of what is being built may change, with complexities and increased risk. Inspection and adaptation of the progress towards a Sprint Goal is done at least every calendar month.
Sprint Cancellation
Product Owner has the authority cancel the sprint before the time-box is over. Product Owner can also cancel a Sprint based on suggestions from stakeholders, Development Team or the Scrum Master.
A Sprint would normally be cancelled when the goal becomes outdated. This might be because of business decisions or because of change in technology or market conditions. Because, Sprints are of short duration, cancellation might not make sense. Any completed and ‘Done’ PBIs are reviewed at Sprint cancellation. After the review, incomplete PBIs are re-estimated and put back into the Product Backlog.
Sprint cancellations generally consume more resources, since the Sprint Planning has to start from scratch. Cancellations will visibly create an impact on the Scrum Team and these are very uncommon.

## Slide 36: Sprint
Sprint is the heart of Scrum, which is a time-box of one month or less. At the end of each Sprint, "Done", i.e., a useable, and potentially releasable product Increment is created. The duration of Sprints are consistent throughout a development. A new Sprint starts immediately after the previous Sprint is complete.
What happens during a Sprint?
Changes that may cause any danger to the Sprint Goal are not accommodated
There will not be any compromise to quality goals
With time and more learning, the Product Owner and the Development Team renegotiate and clarify the scope
Any Sprint will be considered as a project, because a Sprint produces a useable version of the product
Each Sprint has a goal as to what has to be built, a design and flexible plan that will guide, building it, the work, and the resultant product increment

## Slide 37: Sprint
Sprints are limited to one calendar month. Longer sprints may result in change in the definition of what is being built may change, with complexities and increased risk. Inspection and adaptation of the progress towards a Sprint Goal is done at least every calendar month.

## Slide 38: Sprint Cancellation
Product Owner has the authority cancel the sprint before the time-box is over. Product Owner can also cancel a Sprint based on suggestions from stakeholders, Development Team or the Scrum Master.
A Sprint would normally be cancelled when the goal becomes outdated. This might be because of business decisions or because of change in technology or market conditions. Because, Sprints are of short duration, cancellation might not make sense. Any completed and ‘Done’ PBIs are reviewed at Sprint cancellation. After the review, incomplete PBIs are re-estimated and put back into the Product Backlog.
Sprint cancellations generally consume more resources, since the Sprint Planning has to start from scratch. Cancellations will visibly create an impact on the Scrum Team and these are very uncommon.

## Slide 39: 2.7 Scrum Ceremonies or Events
Events are described in Scrum for creating regularity and to reduce the need for meetings that are not described in Scrum. The picture illustrates the four major Scrum events:
1
Sprint Planning
2
Daily Scrum
3
Sprint Review
4
Sprint Retrospective
Notes: Notes to the Facilitator:
Give the participants an overview of Scrum events, which are also called Scrum ceremonies.
Notes to the Participants:
Sprints contain and consist of four major events:
Sprint Planning
Daily Scrums
Sprint Review
Sprint Retrospective
We’ll see each of these in detail in the upcoming slides.

## Slide 40: 2.7.1 Sprint Planning
  At the beginning of each Sprint, the Product Owner and team hold a Sprint Planning Meeting to negotiate which Product Backlog Items (PBIs) will be converted to a working product during the Sprint.
  Scrum Master ensures that planning happens and the team understands the responsibilities.
  The Product Owner orders the product backlog based on business and technical requirements.
  The Development Team finalizes the amount of work that can be accomplished at the end of a Sprint.
  During the Sprint Planning Meeting, the team decides the ways of accomplishing the work.
  The timebox of Sprint Planning for a 30-day Sprint is eight hours, and is reduced proportionally for a shorter Sprint.
Following are the key details of Sprint planning:
Notes: Notes to the Facilitator:
Explain the participants about Sprint planning meeting.
Notes to the Participants:
During Sprint Planning, the work to be done during a Sprint is planned and finalized. The Sprint Goal is also finalized during the sprint planning meeting. This plan is devised collaboratively by the Scrum Team. For a one-month Sprint, the Sprint Planning is time-boxed for 8 hours, this will reduce proportionally for shorter Sprints.
It is the responsibility of the Scrum Master to ensure that Sprint Planning happens and the team understands its purpose. Scrum Master also ensures that Sprint Planning happens within the specified time limit.
Sprint Planning answers two major questions:
What can be delivered in the Increment resulting from the upcoming Sprint?
How will the work needed to deliver the Increment be achieved?
Sprint Goal
The Sprint Goal is defined as the objective set for the Sprint that can be met through the implementation of the Product Backlog. With Sprint Goal, the Development Team Understands the purpose of building the Increment. The Goal also gives the Team the flexibility with respect to the functionality to be implemented within the Sprint. The Sprint Goal also determines the PBIs to be considered for that Sprint and they deliver one coherent function.
The Development Team always works towards achieving the Sprint Goal. Suitable functionality and technology are implemented by the Team to achieve the Sprint Goal. In case the Team finds that the work is not going in the right direction, they collaborate with the Product Owner and negotiate the scope of the Product Backlog within the Sprint.

## Slide 41: Sprint Planning Meeting
During Sprint Planning, the work to be done during a Sprint is planned and finalized. The Sprint Goal is also finalized during the sprint planning meeting. This plan is devised collaboratively by the Scrum Team. For a one-month Sprint, the Sprint Planning is time-boxed for 8 hours, this will reduce proportionally for shorter Sprints.
It is the responsibility of the Scrum Master to ensure that Sprint Planning happens and the team understands its purpose. Scrum Master also ensures that Sprint Planning happens within the specified time limit.
Sprint Planning answers two major questions:
What can be delivered in the Increment resulting from the upcoming Sprint?
How will the work needed to deliver the Increment be achieved?

## Slide 42: Sprint Goal
The Sprint Goal is defined as the objective set for the Sprint that can be met through the implementation of the Product Backlog. With Sprint Goal, the Development Team Understands the purpose of building the Increment. The Goal also gives the Team the flexibility with respect to the functionality to be implemented within the Sprint. The Sprint Goal also determines the PBIs to be considered for that Sprint and they deliver one coherent function.
The Development Team always works towards achieving the Sprint Goal. Suitable functionality and technology are implemented by the Team to achieve the Sprint Goal. In case the Team finds that the work is not going in the right direction, they collaborate with the Product Owner and negotiate the scope of the Product Backlog within the Sprint.

## Slide 43: 2.7.2 Daily Scrum
  The Daily Scrum is a 15-minute time-boxed event for the Development Team, held every day of the Sprint.
  During the Daily Scrum, the development team plans the work for the next 24 hours. The team shares the work done on the previous day, what will be done that day and what are the roadblocks.
  The Daily Scrum is held at the same time and place to avoid the complexities and this also ensures that team collaboration and performance is optimized.
  The meeting is structured by the development team and it is the internal meeting of the development team.
  The Development Team or team members often meet immediately after the Daily Scrum for detailed discussions, or to adapt, or re-plan, the rest of the Sprint’s work.
  The Scrum Master ensures that the Development Team conducts the meeting, but the Development Team is responsible for conducting the Daily Scrum.
Following are the key details of daily Scrum:
Notes: Notes to the Facilitator:
Explain the participants about Daily Scrum.
Notes to the Participants:
The Daily Scrum is conducted for the Development Team everyday of the Sprint. It is a 15-minute time-boxed event, and is the key inspect and adapt meeting. During the Daily Scrum, Development Team plans work for the next 24 hours.
Using the Daily Scrum, the Development Team inspects the progress that has happened towards the Sprint. Daily Scrum also optimizes the probability that the Team will achieve the Sprint Goal at the end of a Sprint. The Development Team should plan the ways to achieve the Sprint Goal and to make sure that the expected Increment is built at the end of the Sprint.
The Development Team sets the structure of the Daily Scrum, and there is more than one way of conducting this meeting. Some of the most commonly answered questions during the Daily Scrum are as follows:
What was done the previous day that helped the Development Team meet the Sprint Goal?
What will be done today to help the Development Team meet the Sprint Goal?
Is there any roadblock that prevents the individual or the Development Team from meeting the Sprint Goal?
The Scrum Master has to monitor and make sure that the Development Team keeps the Daily Scrum within the 15-minute time-box. The Daily Scrum is conducted as an internal meeting for the Development Team. If other members are present, it is the responsibility of the Scrum Master that they do not disrupt the flow of the meeting. Daily Scrums are intended to improve communications, eliminate other meetings, identify impediments to development that have to be removed, highlight and promote quick decision-making, and improve the knowledge of the Development Team.

## Slide 44: Daily Scrum
The Development Team sets the structure of the Daily Scrum, and there is more than one way of conducting this meeting. Some of the most commonly answered questions during the Daily Scrum are as follows:
What was done the previous day that helped the Development Team meet the Sprint Goal?
What will be done today to help the Development Team meet the Sprint Goal?
Is there any roadblock that prevents the individual or the Development Team from meeting the Sprint Goal?
The Scrum Master has to monitor and make sure that the Development Team keeps the Daily Scrum within the 15-minute time-box. The Daily Scrum is conducted as an internal meeting for the Development Team. If other members are present, it is the responsibility of the Scrum Master that they do not disrupt the flow of the meeting. Daily Scrums are intended to improve communications, eliminate other meetings, identify impediments to development that have to be removed, highlight and promote quick decision-making, and improve the knowledge of the Development Team.

## Slide 45: 2.7.3 Sprint Review
  A Sprint Review is held at the end of each Sprint to inspect the Increment and adapt the Product Backlog if needed.
  The Product Owner reviews the PBIs selected during the Sprint Planning Meeting and explains the ones that are considered done.
  The Product Owner and stakeholders convert their feedback to new PBIs and the Product Owner does the ordering.
  The Sprint Review Meeting is helpful for external stakeholders, including the end users.
  Sprint review is time-boxed to 4 hours for one-month Sprints and is proportionally reduced for shorter Sprints.
Following are the key details of Sprint review:
Notes: Notes to the Facilitator:
Explain the participants about Sprint review and the happenings of a sprint review.
Notes to the Participants:
Sprint Review is the event that takes place at the end of each Sprint. The purpose of this meeting is to check the Increment and based on the feedback, to adapt the Product backlog, if it’s necessary. The tasks done during the Sprint will be discussed by the Scrum Team and the stakeholder. Sprint Review is primarily done for value optimization and this is done based on the tasks done and the changes made to the Product Backlog during the Sprint. Compared to the Daily Scrum, this is an informal meeting to demonstrate the Increment, get feedback in a collaborative fashion.
It is the responsibility of the Scrum Master to ensure that the Sprint Review happens without fail at the end of every Sprint and it is time-boxed.
According to the official Scrum guide, the events that take place during the Sprint Review are as follows:
Attendees include the Scrum Team and key stakeholders invited by the Product Owner;
The Product Owner explains what Product Backlog items have been "Done" and what has not been "Done";
The Development Team discusses what went well during the Sprint, what problems it ran into, and how those problems were solved;
The Development Team demonstrates the work that it has "Done" and answers questions about the Increment;
The Product Owner discusses the Product Backlog as it stands. He or she projects likely target and delivery dates based on progress to date (if needed);
The entire group collaborates on what to do next, so that the Sprint Review provides valuable input to subsequent Sprint Planning;
Review of how the marketplace or potential use of the product might have changed what is the most valuable thing to do next; and,
Review of the timeline, budget, potential capabilities, and marketplace for the next anticipated releases of functionality or capability of the product.
At the end of the Sprint Review, the Product Backlog is generally revised such that it defines the PBIs for the next Sprint. Adjustments can also be made to accommodate the features raised in the feedback and meet the requirements.

## Slide 46: Sprint Review
The tasks done during the Sprint will be discussed by the Scrum Team and the stakeholder. Sprint Review is primarily done for value optimization and this is done based on the tasks done and the changes made to the Product Backlog during the Sprint.
Compared to the Daily Scrum, this is an informal meeting to demonstrate the Increment, get feedback in a collaborative fashion.
It is the responsibility of the Scrum Master to ensure that the Sprint Review happens without fail at the end of every Sprint and it is time-boxed.

## Slide 47: Sprint Review
According to the official Scrum guide, the events that take place during the Sprint Review are as follows:
Attendees include the Scrum Team and key stakeholders invited by the Product Owner;
The Product Owner explains what Product Backlog items have been "Done" and what has not been "Done";
The Development Team discusses what went well during the Sprint, what problems it ran into, and how those problems were solved;
The Development Team demonstrates the work that it has "Done" and answers questions about the Increment;
The Product Owner discusses the Product Backlog as it stands. He or she projects likely target and delivery dates based on progress to date (if needed);

## Slide 48: Sprint Review
The entire group collaborates on what to do next, so that the Sprint Review provides valuable input to subsequent Sprint Planning;
Review of how the marketplace or potential use of the product might have changed what is the most valuable thing to do next; and,
Review of the timeline, budget, potential capabilities, and marketplace for the next anticipated releases of functionality or capability of the product.
At the end of the Sprint Review, the Product Backlog is generally revised such that it defines the PBIs for the next Sprint. Adjustments can also be made to accommodate the features raised in the feedback and meet the requirements.

## Slide 49: 2.7.4 Sprint Retrospective
  During the Sprint retrospective, the team inspects itself and creates a plan for improvements that are to be implemented during the next Sprint.
  The Sprint retrospective occurs after the Sprint review and prior to the next Sprint planning.
  This meeting is time-boxed to three hours for one-month Sprints and is proportionally reduced for shorter Sprints.
  Inspect as to how the last Sprint went in terms of people, relationships, processes and tools
  Identify the important items that went well and the areas for improvement
  Plan for implementing improvements in the Scrum team
The purpose of the Sprint retrospective is to:
Notes: Notes to the Facilitator:
Explain the participants what happens during Sprint retrospective.
Notes to the Participants:
The primary intention of the Sprint retrospective is to do a self-inspection and identifying the areas of improvement and planning to implement those improvements in the subsequent Sprints, based on the learning from the current Sprint. This meeting happens after the Sprint review and is time-boxed to three hours for a typical one-month Sprint and is reduced proportionally for shorter Sprints.
It is the responsibility of the Scrum Master to ensure that the meeting happens, it is productive and it solves the intended purpose. Here, the Scrum Master participates as a team member who is accountable for the Scrum process. Improvements for the Scrum team are suggested by the Scrum Master, so that they can be applied during the next Sprint. The focus here is to improve the quality of the product by means of improving the processes or adjusting the definition of ‘Done’. Scrum retrospective is not the only time where the team thinks about improvements, but it is a formal opportunity to focus on inspection and adaptation.

## Slide 50: Sprint Retrospective
The primary intention of the Sprint retrospective is to do a self-inspection and identifying the areas of improvement and planning to implement those improvements in the subsequent Sprints, based on the learning from the current Sprint. This meeting happens after the Sprint review and is time-boxed to three hours for a typical one-month Sprint and is reduced proportionally for shorter Sprints.
It is the responsibility of the Scrum Master to ensure that the meeting happens, it is productive and it solves the intended purpose. Here, the Scrum Master participates as a team member who is accountable for the Scrum process. Improvements for the Scrum team are suggested by the Scrum Master, so that they can be applied during the next Sprint. The focus here is to improve the quality of the product by means of improving the processes or adjusting the definition of ‘Done’. Scrum retrospective is not the only time where the team thinks about improvements, but it is a formal opportunity to focus on inspection and adaptation.

## Slide 51: What did You Grasp?
What is the maximum time-box for a sprint?
  1 month
  1 week
  1 day
  15 days
Which of the following events is considered as an internal meeting for the development team?
  Sprint Planning
  Daily Scrum
  Backlog Grooming
  Sprint Review
Notes: Notes to the Facilitator:
Tell the participants that they will be going through a knowledge check question.
Answers:
1. a. 1 month
2. b. Daily Scrum

## Slide 52: 2.9 Scrum Artifacts
Scrum defines three artifacts:
Product Backlog
Increment
Sprint Backlog
Scrum Artifacts
Notes: Notes to the Facilitator:
Give the participants an overview of Scrum artifacts.
Notes to the Participants:
Scrum defines three major artifacts.
Product Backlog
Sprint Backlog
Increment
We’ll look at each of these in detail in the upcoming sections.

## Slide 53: 2.9.1 Product Backlog
  Product backlog is a list of the desired functionalities in the order of priority.
  All stakeholders involved have access to the product backlog.
  Items can be added to the product backlog by the development team on discretion of product owner and Scrum Master.
  Product owner continuously reorders the PBIs.
  It undergoes constant refinement by the Scrum team.
  Items at the top of the product backlog should be smaller than the ones at the bottom.
  During product backlog refinement, more details, estimates and the order to the items in the product backlog are added.
The salient features of the product backlog artifact are as follows:
Notes: Notes to the Facilitator:
Explain the participants about product backlog and its features.
Notes to the Participants:
The product backlog is the list of all the items that has to be there in the product, ordered in terms of priority. Product backlog serves as the one single source of all the requirements for any change to be made to the product. The product owner decides what goes into the product backlog, the availability and the order of the items. In general, a product backlog is an evolving one. During the initial stages only the known and the best understood requirements go into it. As the product gets developed and new functionalities are added, the priorities may change, hence the product backlog also changes. The product backlog, thus, keeps changing to identify the requirements that make the product appropriate, useful and competitive. As long as the product exists, the product backlog exists. At any point in time, it gives a picture of what needs to be done in the product while value is delivered.
The product backlog is a comprehensive list of features, functions, requirements, enhancements, and fixes needed for the changes to be made to the product in future releases. The attributes of PBIs are as follows: description, order, estimate, and value. There are also test descriptions that will prove its completeness when "Done". As the product is used, and receives feedback from the market, the product backlog becomes a larger and exhaustive list. Since the requirements keep changing, the product backlog becomes a living artifact. Some of the factors that cause changes in a product backlog are: change in business requirements, market or technology landscape. Most often, multiple Scrum teams work on the same product and the product backlog lists the upcoming work on the product.
Product Backlog Refinement
Backlog refinement is an exercise during which more details, estimates and order to items in the product backlog are added. In this process, the product owner and the development team collaborate on the PBIs and it is an ongoing process. During refinement, the PBIs are revisited and revised. The Scrum team determines the time and the methods for doing the refinement. This refinement exercise generally do not consume more than 10% of the capacity of the development team. The product owner or the team at the product owner’s discretion, can update the PBIs at any time.
PBIs that have a higher order are more clear and detailed than the ones that have a lower order, hence the higher order ones can be estimated more precisely than the lower order ones. PBIs that will go into the upcoming Sprint can be refined, in such a way that they can be ‘Done’ within the Sprint timebox. PBIs that can be done within the timebox of a Sprint are considered ‘Ready’ for selection in a Sprint planning. Through the refining activities the PBIs gain transparency.
The development team owns the responsibility for the estimates, since they are the people who perform the work. The product owner can help the development team to understand and select trade-offs during this estimating process.

## Slide 54: Product Backlog
The product backlog is the list of all the items that has to be there in the product, ordered in terms of priority. Product backlog serves as the one single source of all the requirements for any change to be made to the product. The product owner decides what goes into the product backlog, the availability and the order of the items. In general, a product backlog is an evolving one. During the initial stages only the known and the best understood requirements go into it. As the product gets developed and new functionalities are added, the priorities may change, hence the product backlog also changes. The product backlog, thus, keeps changing to identify the requirements that make the product appropriate, useful and competitive. As long as the product exists, the product backlog exists. At any point in time, it gives a picture of what needs to be done in the product while value is delivered.

## Slide 55: Product Backlog
The product backlog is a comprehensive list of features, functions, requirements, enhancements, and fixes needed for the changes to be made to the product in future releases.
The attributes of PBIs are as follows: description, order, estimate, and value. There are also test descriptions that will prove its completeness when "Done".
As the product is used, and receives feedback from the market, the product backlog becomes a larger and exhaustive list. Since the requirements keep changing, the product backlog becomes a living artifact.
Some of the factors that cause changes in a product backlog are: change in business requirements, market or technology landscape. Most often, multiple Scrum teams work on the same product and the product backlog lists the upcoming work on the product.

## Slide 56: Product Backlog Refinement
Backlog refinement is an exercise during which more details, estimates and order to items in the product backlog are added. In this process, the product owner and the development team collaborate on the PBIs and it is an ongoing process. During refinement, the PBIs are revisited and revised. The Scrum team determines the time and the methods for doing the refinement. This refinement exercise generally do not consume more than 10% of the capacity of the development team. The product owner or the team at the product owner’s discretion, can update the PBIs at any time.
PBIs that have a higher order are more clear and detailed than the ones that have a lower order, hence the higher order ones can be estimated more precisely than the lower order ones. PBIs that will go into the upcoming Sprint can be refined, in such a way that they can be ‘Done’ within the Sprint timebox. PBIs that can be done within the timebox of a Sprint are considered ‘Ready’ for selection in a Sprint planning. Through the refining activities the PBIs gain transparency.
The development team owns the responsibility for the estimates, since they are the people who perform the work. The product owner can help the development team to understand and select trade-offs during this estimating process.

## Slide 57: 2.9.2 Sprint Backlog
  Every Sprint backlog consists of PBIs selected by the team and the product owner for the Sprint
  Sprint Backlog also consists of the plan for delivering the Product Increment and realizing the Sprint goal
  In general, Sprint Backlog is a forecast done by the Development Team on what will go into the next Increment and the effort needed to deliver the functionality into a ‘Done’ Increment
  The Development Team has access to the Sprint backlog
  Sprint backlog is the reference document during the daily Scrum meeting
Sprint backlog is the set of PBIs selected for the Sprint, along with the plan to realize the Sprint goal.
Notes: Notes to the Facilitator:
Explain the participants about sprint backlog and its features.
Notes to the Participants:
Sprint backlog consists of items from the product backlog that are selected for the Sprint, along with the plan for realizing the Sprint goal. It is like a forecast done by the development team on the functionality to be present in the forthcoming Increment and the effort required for delivering the ‘Done’ Increment. Sprint backlog showcases all the effort required by the development team to attain the Sprint goal. There will at least be one high priority process improvement that was identified in the previous retrospective. During the course of the Sprint the development team constantly modifies the Sprint backlog and it evolves during the Sprint, as the team works and makes progress and the Team learns more about the effort needed to attain the Sprint goal.
If new functionality is required, the development team adds it as an item to the Sprint backlog. As the team works on the project, the estimate of the remaining work is updated accordingly. Sprint progress is generally monitored by tracking the remaining work. If any of the elements are found unnecessary, they are removed from the Sprint backlog. The authority to change the Sprint backlog rests with the development team. Sprint backlog is a live picture of the work that the development team has to do to accomplish the Sprint goal.

## Slide 58: Sprint backlog
Sprint backlog consists of items from the product backlog that are selected for the Sprint, along with the plan for realizing the Sprint goal. It is like a forecast done by the development team on the functionality to be present in the forthcoming Increment and the effort required for delivering the ‘Done’ Increment. Sprint backlog showcases all the effort required by the development team to attain the Sprint goal. There will at least be one high priority process improvement that was identified in the previous retrospective. During the course of the Sprint the development team constantly modifies the Sprint backlog and it evolves during the Sprint, as the team works and makes progress and the Team learns more about the effort needed to attain the Sprint goal.

## Slide 59: Sprint backlog
If new functionality is required, the development team adds it as an item to the Sprint backlog. As the team works on the project, the estimate of the remaining work is updated accordingly. Sprint progress is generally monitored by tracking the remaining work. If any of the elements are found unnecessary, they are removed from the Sprint backlog. The authority to change the Sprint backlog rests with the development team. Sprint backlog is a live picture of the work that the development team has to do to accomplish the Sprint goal.

## Slide 60: 2.9.3 Increment
Increment refers to the sum of all the product backlog items completed during a Sprint and the value of the increments of all the previous Sprints.
  An increment consists of the product capabilities completed during the Sprints
  An increment is should be a usable, releasable state by the end of each Sprint
  An increment is released at the discretion of the product owner
  During the Sprint review Meeting an increment is inspected
The salient features of an increment are as follows:
Notes: Notes to the Facilitator:
Explain the participants about increment and its features.
Notes to the Participants:
An increment refers to the sum of all the product backlog items completed during a Sprint and the value of the increments of all previous Sprints. An increment is said to be ‘Done’, only if it is in a usable condition and meets the definition of ‘Done’. A ‘Done’ increment is the outcome of every Sprint. Each increment takes the product one step further towards the goal. The authority to release the increments rests with the product owner. The increment should be in a usable form, regardless of the decision of the product owner to release it or not.
We’ve so far seen about the different aspects of Scrum. We’ll now look at the benefits of Scrum.

## Slide 61: Increment
An increment refers to the sum of all the product backlog items completed during a Sprint and the value of the increments of all previous Sprints. An increment is said to be ‘Done’, only if it is in a usable condition and meets the definition of ‘Done’. A ‘Done’ increment is the outcome of every Sprint. Each increment takes the product one step further towards the goal. The authority to release the increments rests with the product owner. The increment should be in a usable form, regardless of the decision of the product owner to release it or not.
We’ve so far seen about the different aspects of Scrum. We’ll now look at the benefits of Scrum.

## Slide 62: What did You Grasp?
Who is the authority to decide the items that go into the product backlog?
  Scrum Master
  Product Owner
  Development Team
  Customer
Which of these artifacts is considered as the reference document during the daily Scrum?
  Product Backlog
  Sprint Backlog
  Increment
  Sprint document
Notes: Notes to the Facilitator:
Tell the participants that they will be going through a knowledge check question.
Answers:
b. Product Owner
b. Sprint Backlog

## Slide 63: 2.10 Benefits of Scrum
Scrum offers the following benefits over other traditional development methodologies. The key benefits of Scrum are as follows:
Scrum ensures quality of the product by means of different practices like defining and elaborating the requirements, incorporating feedback, regular and continuous improvement of the Scrum team and conducting Sprint retrospectives.
1
Scrum drastically reduces the time to market, since it employs an iterative development and each iteration produces a usable version of the product in a short time period.
2
Higher return on investment (ROI) is possible with Scrum because it reduces the time to market.
3
Scrum teams are committed to delivering products and services that satisfy the customers
4
Scrum promotes collaboration and team spirit among the stakeholders.
5
Scrum encourages teams to take ownership of the projects and products so they can produce great results.
6
Scrum uses more relevant metrics to measure the outcome of any project.
7
Scrum ensures visibility on progress and control over the project.
8
Most importantly Scrum mitigates the risk of complete project failure, as products are built over iterations. Any failure can be identified rectified before proceeding to the next iteration.
9
Notes: Notes to the Facilitator:
Enumerate the benefits of Scrum to the participants.
Notes to the Participants:
Go through the pointers in the slide and understand the benefits of Scrum. The meticulous processes that Scrum employs, play a major role in producing the desired product in the desired quality, hence the benefits.
So far, we learnt about the most important and popular agile methodology Scrum. We’ll now move on to another popular agile methodology called Extreme Programming (XP).

## Slide 64: 3.1 Extreme Programming (XP)
  Extreme Programming (XP) is one of the several popular Agile processes.
  XP focuses more on customer satisfaction and emphasizes the need to deliver the software as and when the customers need it.
  The major focus of XP is on teamwork and it offers a simple and highly effective environment that ensures high productivity.
  XP improves the efficiency of the project in five ways, i.e., the five values and simple set of rules.
Source: Extreme Programming
Unfinished Features
Most Important Features
Iterative Planning
A Project Heartbeat
Team Empowerment
Daily Communication
Working Software
Honest Plan
Notes: Notes to the Facilitator:
Give the participants an overview of Extreme Programming (XP).
Notes to the Participants:
Extreme Programming (XP) is one of the most popular disciplines of software development and is based on the values of simplicity, communication and feedback. XP unites the whole team and insists on simple practices. XP aims to improve the quality of the product and makes it responsive to ever changing customer needs.
XP was first developed by Ken Beck during the late 90s. He published Extreme Programming Explained, in October 1999, where he explained the entire method in detail for others and the official website was launched shortly thereafter. XP also is an iterative software development method, and does small frequent releases throughout the duration of the project.
We’ll look into more details of XP in the forthcoming sections.

## Slide 65: Extreme Programming (XP)
Extreme Programming (XP) is one of the most popular disciplines of software development and is based on the values of simplicity, communication and feedback. XP unites the whole team and insists on simple practices. XP aims to improve the quality of the product and makes it responsive to ever changing customer needs.
XP was first developed by Ken Beck during the late 90s. He published Extreme Programming Explained, in October 1999, where he explained the entire method in detail for others and the official website was launched shortly thereafter. XP also is an iterative software development method, and does small frequent releases throughout the duration of the project.

## Slide 66: 3.2 XP Values
Simplicity
Communication
Feedback
Respect
Courage
XP Values
Notes: Notes to the Facilitator:
Explain the Participants about the values of XP.
Notes to the Participants:
The foundation of XP relies on five fundamental values. These values give the developers the confidence that the project is going in the right direction. XP isn't really a set of rules, but rather a way to work in harmony with personal and corporate values.
Simplicity: We will do what is needed and asked for, but no more. This will maximize the value created for the investment made to date. We will take small simple steps to our goal and mitigate failures as they happen. We will create something we are proud of and maintain it long term for reasonable costs.
Communication: Everyone is part of the team and we communicate face to face daily. We will work together on everything from requirements to code. We will create the best solution to our problem that we can together.
Feedback: We will take every iteration commitment seriously by delivering working software. We demonstrate our software early and often then listen carefully and make any changes needed. We will talk about the project and adapt our process to it, not the other way around.
Respect: Everyone gives and feels the respect they deserve as a valued team member. Everyone contributes value even if it's simply enthusiasm. Developers respect the expertise of the customers and vice versa. Management respects our right to accept responsibility and receive authority over our own work.
Courage: We will tell the truth about progress and estimates. We don't document excuses for failure because we plan to succeed. We don't fear anything because no one ever works alone. We will adapt to changes whenever they happen.

## Slide 67: XP Values
These values give the developers the confidence that the project is going in the right direction. XP isn't really a set of rules, but rather a way to work in harmony with personal and corporate values.
Simplicity: We will do what is needed and asked for, but no more. This will maximize the value created for the investment made to date. We will take small simple steps to our goal and mitigate failures as they happen. We will create something we are proud of and maintain it long term for reasonable costs.
Communication: Everyone is part of the team and we communicate face to face daily. We will work together on everything from requirements to code. We will create the best solution to our problem that we can together.

## Slide 68: XP Values
Feedback: We will take every iteration commitment seriously by delivering working software. We demonstrate our software early and often then listen carefully and make any changes needed. We will talk about the project and adapt our process to it, not the other way around.
Respect: Everyone gives and feels the respect they deserve as a valued team member. Everyone contributes value even if it's simply enthusiasm. Developers respect the expertise of the customers and vice versa. Management respects our right to accept responsibility and receive authority over our own work.
Courage: We will tell the truth about progress and estimates. We don't document excuses for failure because we plan to succeed. We don't fear anything because no one ever works alone. We will adapt to changes whenever they happen.

## Slide 69: 3.3 XP Rules
Planning
Managing
Designing
Coding
Testing
XP Rules
Notes: Notes to the Facilitator:
Explain the participants about the rules in XP.
Notes to the Participants:
XP has defined a set of rules under five categories. These rules were published by Don Wells, the proprietor of the Extreme Programming website, in 1999. XP rules are described as follows:
Planning
User stories are written
Release planning creates the release schedule
Make frequent small releases
The project is divided into iterations
Iteration planning starts each iteration
Managing
Give the team a dedicated open work space
Set a sustainable pace
A stand up meeting starts each day
The Project Velocity is measured
Move people around
Fix XP when it breaks
Designing
Simplicity
Choose a system metaphor
Use CRC cards for design sessions
Create spike solutions to reduce risk
No functionality is added early
Refactor whenever and wherever possible
Coding
The customer is always available
Code must be written to agreed standards
Code the unit test first
All production code is pair programmed
Only one pair integrates code at a time
Integrate often
Set up a dedicated integration computer
Use collective ownership
Testing
All code must have unit tests
All code must pass all unit tests before it can be released
When a bug is found tests are created
Acceptance tests are run often and the score is published

## Slide 70: XP Rules
XP has defined a set of rules under five categories. These rules were published by Don Wells, the proprietor of the Extreme Programming website, in 1999. XP rules are described as follows:
Planning
User stories are written
Release planning creates the release schedule
Make frequent small releases
The project is divided into iterations
Iteration planning starts each iteration
Managing
Give the team a dedicated open work space
Set a sustainable pace
A stand up meeting starts each day
The Project Velocity is measured
Move people around
Fix XP when it breaks

## Slide 71
Designing
Simplicity
Choose a system metaphor
Use CRC (Class Responsibility Collaborator) cards for design sessions
Create spike solutions to reduce risk
No functionality is added early
Refactor whenever and wherever possible
Coding
The customer is always available
Code must be written to agreed standards
Code the unit test first
All production code is pair programmed
Only one pair integrates code at a time
Integrate often
Set up a dedicated integration computer
Use collective ownership

## Slide 72
Testing
All code must have unit tests
All code must pass all unit tests before it can be released
When a bug is found tests are created
Acceptance tests are run often and the score is published

## Slide 73: 3.5 XP Roles
The picture shows the four major roles in XP:
2
The Developer
3
The Tracker
4
The Coach
1
The customer
Notes: Notes to the Facilitator:
Explain the participants about the various roles in XP.
Notes to the Participants:
XP has described four common roles as follows:
The Customer
Customer is responsible for all the business decisions taken regarding the project. These include:
Features to be included in the system and what are the features intended to do
Acceptance criteria for the features included in the system
Amount to be spent by the customer to buy the product and the justification for the amount spent, from the business perspective
What has to be done to deliver the features?
In XP customer is considered as part of the team and is expected to engage actively throughout the project. Teams need to make sure that they get the complete picture of the business perspective.
The Developer
By definition, everyone in the XP team can be a developer, excluding the customer and a few other secondary roles. Developers should give shape to the user stories identified by the customer. Like Scrum, XP teams are also cross-functional, since different projects require varied skill sets. Because of this reason, XP creators have not defined any roles.
The Tracker
The tracker is not a mandatory role, some teams have trackers as part of their team. Mostly, one of the developers plays the role of a tracker, spending additional time and effort. The tracker is responsible for keeping track of the parameters that are required to track the performance of the team. The tracker also identifies the areas in which improvement is needed. Some of the important parameters for progress tracking are velocity, reasons for changes to velocity, amount of overtime worked, and passing and failing tests.
The Coach
XP coach is required if the team is getting into XP. XP coach is generally a consultant or someone outside of the organization. XP coach is included in the team to provide mentorship to the team members on XP practices and help them in maintaining self discipline. Since an XP coach has a lot of prior experience in using XP, they are ideal candidates to help the team avoid mistakes and adopt the practices in a better way.
We’ll now look at XP activities.

## Slide 74: XP Roles
The Customer
Customer is responsible for all the business decisions taken regarding the project. These include:
Features to be included in the system and what are the features intended to do
Acceptance criteria for the features included in the system
Amount to be spent by the customer to buy the product and the justification for the amount spent, from the business perspective
What has to be done to deliver the features?
In XP customer is considered as part of the team and is expected to engage actively throughout the project. Teams need to make sure that they get the complete picture of the business perspective.
The Developer
By definition, everyone in the XP team can be a developer, excluding the customer and a few other secondary roles. Developers should give shape to the user stories identified by the customer. Like Scrum, XP teams are also cross-functional, since different projects require varied skill sets. Because of this reason, XP creators have not defined any roles.

## Slide 75
The Tracker
The tracker is not a mandatory role, some teams have trackers as part of their team. Mostly, one of the developers plays the role of a tracker, spending additional time and effort. The tracker is responsible for keeping track of the parameters that are required to track the performance of the team. The tracker also identifies the areas in which improvement is needed. Some of the important parameters for progress tracking are velocity, reasons for changes to velocity, amount of overtime worked, and passing and failing tests.
The Coach
XP coach is required if the team is getting into XP. XP coach is generally a consultant or someone outside of the organization. XP coach is included in the team to provide mentorship to the team members on XP practices and help them in maintaining self discipline. Since an XP coach has a lot of prior experience in using XP, they are ideal candidates to help the team avoid mistakes and adopt the practices in a better way.

## Slide 76: 3.6 XP Activities
XP defines four key activities as shown in the picture:
XP Activities
Designing
Listening
Testing
Coding
Notes: Notes to the Facilitator:
Explain the participants about the four key activities as designed by XP.
Notes to the Participants:
XP has defined four key activities that are described as follows.
Coding: Coding is the most important outcome of the development process. The working product is actually nothing but the written code. Coding also helps in communicating the thought process with better clarity. In other words, it acts as a medium of communication between two developers. Coding is considered as the heart of the development process.
Testing: The approach of XP towards testing is as follows: if few tests can identify and eliminate few flaws, more tests can identify and eliminate more flaws. Testing is a way to find out if coding is complete. There are two types of tests.
Unit tests: Unit tests are written to find out if the code works in the desired fashion. Developers write automated tests for all the scenarios that they think will break the code. The coding is complete only if the code passes all the test cases.
Acceptance tests: Acceptance tests are used to find out if the developed product meets the customer’s requirements.
Apart from these two tests, integration tests are done system-wide, as frequently as necessary, to detect the interfaces that are incompatible and to identify the if there is any major diversion from the functionality being coherent.
Listening: Developers should listen to the customer’s requirements and the business logic behind the system to be built. Once the developers have a clear understanding of the requirements, they can explain the customer, how the given problem can be solved.
Designing: The outcome of any development process is a workable product. Designing is one of the key activities that describe how the system has to be designed. Especially as the system grows complex, dependencies within the system will also grow. Designing helps in organizing the logic in the system. A good design avoids too much of dependencies within the system, so that any issue in one part will not affect the other part.
We’ll now learn about the various XP practices.

## Slide 77: XP Activities
Coding: Coding is the most important outcome of the development process. The working product is actually nothing but the written code. Coding also helps in communicating the thought process with better clarity. In other words, it acts as a medium of communication between two developers. Coding is considered as the heart of the development process.
Testing: The approach of XP towards testing is as follows: if few tests can identify and eliminate few flaws, more tests can identify and eliminate more flaws. Testing is a way to find out if coding is complete. There are two types of tests.
Unit tests: Unit tests are written to find out if the code works in the desired fashion. Developers write automated tests for all the scenarios that they think will break the code. The coding is complete only if the code passes all the test cases.
Acceptance tests: Acceptance tests are used to find out if the developed product meets the customer’s requirements.
Apart from these two tests, integration tests are done system-wide, as frequently as necessary, to detect the interfaces that are incompatible and to identify the if there is any major diversion from the functionality being coherent.

## Slide 78
Listening: Developers should listen to the customer’s requirements and the business logic behind the system to be built. Once the developers have a clear understanding of the requirements, they can explain the customer, how the given problem can be solved.
Designing: The outcome of any development process is a workable product. Designing is one of the key activities that describe how the system has to be designed. Especially as the system grows complex, dependencies within the system will also grow. Designing helps in organizing the logic in the system. A good design avoids too much of dependencies within the system, so that any issue in one part will not affect the other part.

## Slide 79: What did You Grasp?
Which of the following XP rules specifies about user stories?
  Planning
  Coding
  Testing
  Managing
State True or False
A developer in XP team can be a tracker.
  True
  False
Notes: Notes to the Facilitator:
Tell the participants that they will be going through a knowledge check question.
Answers:
a. Planning
a. True

## Slide 80: 3.7 XP Practices
The following picture gives an overview of XP practices:
Credit: Ron Jeffries
Whole Team
Planning Game
Customer Tests
Small Release
Collective Ownership
Coding Standard
Test-Driven Development
Pair Programming
Refactoring
Simple Design
Continuous Integration
Metaphor
Sustainable Pace
Notes: Notes to the Facilitator:
Give the participants an overview of Extreme Programming practices.
Notes to the Participants:
The practices of Extreme Programming have been evolving over time. These are a set of interconnected software development practices. Since they were initialized these practices have changed a little. The XP practices are grouped under four categories as follows:
Fine-scale Feedback
  Whole Team
  Planning Game
  Pair Programming
  Test-Driven Development
  Customer Tests
Continuous Process
  Continuous Integration
  Code Refactoring
  Small Releases
Shared Understanding
  Coding Standards
  Collective Code Ownership
  Simple Design
  System Metaphor
Programmer Welfare
  Sustainable Pace
We’ll look at each of these categories and the associated practices in detail.

## Slide 81: Extreme Programming practices
The practices of Extreme Programming have been evolving over time. These are a set of interconnected software development practices. Since they were initialized these practices have changed a little. The XP practices are grouped under four categories as follows:
Fine-scale Feedback
  Whole Team
  Planning Game
  Pair Programming
  Test-Driven Development
  Customer Tests
Continuous Process
  Continuous Integration
  Code Refactoring
  Small Releases

## Slide 82: Extreme Programming practices
Shared Understanding
  Coding Standards
  Collective Code Ownership
  Simple Design
  System Metaphor
Programmer Welfare
  Sustainable Pace

## Slide 83: 3.7.1 Fine Scale Feedback
The practices under the category fine scale feedback are represented as follows:
Whole Team
Planning Game
Customer Tests
Pair Programming
Test-Driven Development
01
02
03
04
05
Notes: Notes to the Facilitator:
Explain the practices covered under the category fine scale feedback.
Notes to the Participants:
The core practices covered under the fine scale feedback are as follows.
Whole Team: The contributors to an XP sit together, as members of one team. The team includes the customer who is responsible for providing the requirements, setting the priorities and driving the project. Teams will find it helpful if the customers are the real end users themselves, who know the domain and the requirements. The team will have developers and testers, who collaborate with the customers to define the customer acceptance tests. Analysts support the customers by defining the requirements. The XP coach facilitates the process and helps keep the process on track. In an XP team there is no defined role and the responsibilities are not restricted to one person. Anybody can contribute in any way that they can.
Planning Game: Planning in XP determines two things; what has to be achieved within the due date? What has to be done next? Importance is given to driving the project. XP planning consists of two steps of planning, Release Planning and Iteration Planning.
Release Planning: Release planning is about finalizing the requirements that should be met for the near-term release and the time in which it would be delivered. Release planning is done by both the developers and customers.
The three phases of release planning are as follows:
Exploration Phase: It is in this phase that the requirements are gathered from the customer and the amount of work is estimated. The high-value requirements are gathered from the customer and recorded on user story cards.
Commitment Phase: Both the business and the developers plan and commit to meet the requirements of the next release scheduled.
Steering Phase: During the steering phase, the plan is adjusted to accommodate new features and to make changes to the existing features.
Iteration Planning: Iteration planning is about determining the activities and tasks of the developers. Unlike release planning, customer is not involved in iteration planning. Iteration planning also consists of three phases.
Exploration Phase: In this process, the requirements are broken down into different tasks.
Commitment Phase: In this phase, tasks are assigned to the developers and the time is also estimated and due date is set.
Steering Phase: Actual development happens during this phase. Once the development process is complete, and the developed iteration is compared to the requirements recorded on story cards.
Pair Programming: In XP, at all points in time, code is the output of the work done by two programmers who sit next to each other and use the same workstation. One developer writes the code and the other reviews it. After a certain period, they exchange their jobs. The makes sure that the resulting code has a better quality with minimal or no errors. From the outside, it might look as an unproductive way of development, but thorough research has gone into pair programming, which has shown more effectiveness in terms of quality.
Pair programming doesn’t mean that the same pair works together throughout the project. Developers can switch their partners frequently, which ensures that everyone is completely aware of what others are doing and are familiar with the whole system and the knowledge is also spread continuously. Even outside XP, pair programming has proven its effectiveness.
Test-Driven Development: XP insists on feedback. To get a valuable feedback it is important to subject the entire code to testing. Test-driven development (TDD) is to make sure that each and every requirement of the project undergoes testing before getting deployed on to production. This process encourages working in very short cycles of adding a test case and then making it work. TDD ensures 100% test coverage. After writing the tests it is important to run them. All of the unit tests should run correctly to ensure code correctness. With this, developers get immediate feedback on their code. As the software design improves, TDD provides invaluable support.
You’ll learn more about TDD in one of the forthcoming semesters.
Customer Tests: Automated acceptance tests are defined by the customer to make sure that the features work as expected. Once defined, teams write these tests to prove that the feature has been implemented in the right way. Automation is critical because it saves a lot of time. XP treats its customers as important as the developers. Once the test runs, teams will keep it running in the same way thereafter. This way, the system constantly improves and moves forward.

## Slide 84
Whole Team: The contributors to an XP sit together, as members of one team. The team includes the customer who is responsible for providing the requirements, setting the priorities and driving the project. Teams will find it helpful if the customers are the real end users themselves, who know the domain and the requirements. The team will have developers and testers, who collaborate with the customers to define the customer acceptance tests. Analysts support the customers by defining the requirements. The XP coach facilitates the process and helps keep the process on track. In an XP team there is no defined role and the responsibilities are not restricted to one person. Anybody can contribute in any way that they can.
Planning Game: Planning in XP determines two things; what has to be achieved within the due date? What has to be done next? Importance is given to driving the project. XP planning consists of two steps of planning, Release Planning and Iteration Planning.

## Slide 85
Release Planning: Release planning is about finalizing the requirements that should be met for the near-term release and the time in which it would be delivered. Release planning is done by both the developers and customers.
The three phases of release planning are as follows:
Exploration Phase: It is in this phase that the requirements are gathered from the customer and the amount of work is estimated. The high-value requirements are gathered from the customer and recorded on user story cards.
Commitment Phase: Both the business and the developers plan and commit to meet the requirements of the next release scheduled.
Steering Phase: During the steering phase, the plan is adjusted to accommodate new features and to make changes to the existing features.

## Slide 86
Iteration Planning: Iteration planning is about determining the activities and tasks of the developers. Unlike release planning, customer is not involved in iteration planning. Iteration planning also consists of three phases.
Exploration Phase: In this process, the requirements are broken down into different tasks.
Commitment Phase: In this phase, tasks are assigned to the developers and the time is also estimated and due date is set.
Steering Phase: Actual development happens during this phase. Once the development process is complete, and the developed iteration is compared to the requirements recorded on story cards.

## Slide 87
Pair Programming: In XP, at all points in time, code is the output of the work done by two programmers who sit next to each other and use the same workstation. One developer writes the code and the other reviews it. After a certain period, they exchange their jobs. The makes sure that the resulting code has a better quality with minimal or no errors. From the outside, it might look as an unproductive way of development, but thorough research has gone into pair programming, which has shown more effectiveness in terms of quality.
Pair programming doesn’t mean that the same pair works together throughout the project. Developers can switch their partners frequently, which ensures that everyone is completely aware of what others are doing and are familiar with the whole system and the knowledge is also spread continuously. Even outside XP, pair programming has proven its effectiveness.

## Slide 88
Test-Driven Development: XP insists on feedback. To get a valuable feedback it is important to subject the entire code to testing. Test-driven development (TDD) is to make sure that each and every requirement of the project undergoes testing before getting deployed on to production. This process encourages working in very short cycles of adding a test case and then making it work. TDD ensures 100% test coverage. After writing the tests it is important to run them. All of the unit tests should run correctly to ensure code correctness. With this, developers get immediate feedback on their code. As the software design improves, TDD provides invaluable support.
Customer Tests: Automated acceptance tests are defined by the customer to make sure that the features work as expected. Once defined, teams write these tests to prove that the feature has been implemented in the right way. Automation is critical because it saves a lot of time. XP treats its customers as important as the developers. Once the test runs, teams will keep it running in the same way thereafter. This way, the system constantly improves and moves forward.

## Slide 89: 3.7.2 Continuous Process
The practices listed under continuous processes are illustrated in the picture:
Continuous Integration
Small Releases
Code Refactoring
01
03
02
Notes: Notes to the Facilitator:
Explain the practices covered under the category continuous process.
Notes to the Participants:
The core practices covered under the continuous process are as follows.
Continuous Integration: XP is about keeping the system fully integrated at all points in time. Builds are done multiple times a day. An XP team with around 40 members build around eight to ten times a day. Less frequent builds will create an overhead during integration, there is a possibility of build failure. Figuring out the reason for the failure itself is a time consuming task.
Continuous integration is about merging the code developed by all the developers across the organization into one single common repository. Infrequent integration leads to serious issues. Mostly the task is assigned to people who are not aware of the whole system. Bugs will get accumulated in infrequently integrated code. New bugs may also arise at integration. Infrequent integration is also the reason for long code freezes. This means that the important features developers are held back without getting shipped. This increases the time to market and the market value of the product may reduce.
Small Releases: Small releases are done in two important ways in XP.
During every iteration, the team delivers tested, workable software that satisfies the business requirements specified by the customer. A customer is free to use the software for any purpose and they can also release it to their end users for effective feedback. This process adds an advantage that every iteration is delivered to the customer for feedback and thus transparency is maintained.
Release is also done to the end users frequently. In most cases there is a daily release in case of web projects and monthly or even more frequent release in case of in-house projects.
From outside, it may look impossible to release as frequently as stated above, but XP teams have been doing this all the time.
Code Refactoring: XP insists that business value is delivered to the customer at the end of every iteration. The software must be well-designed, in order to achieve this goal. XP makes this possible by means of adopting a continuous design improvement process called Refactoring. Martin Fowler, one of the Agile authors has given a detailed note of this in his book Refactoring: Improving the Design of Existing Code.
Refactoring does not alter the fundamental behavior of the code, but improves and redesigns the structure of the existing code. Some examples of refactoring include fixing improperly named variables or methods, and reducing repeated code down to a single method or function.
During refactoring, duplicate code, which is an indicator of poor design, is removed. Cohesion of the code is improved, while the coupling is reduced, since high cohesion and low coupling are the standards followed by well-designed code. XP teams start the process with a well thought, put simple design and maintain this simplicity throughout the project. Thus, the development speed is sustained and it even increases over a period. By refactoring we can make sure that nothing breaks during the evolution of the design. Unit tests and customer tests act as an enabler to this.

## Slide 90: Continuous Integration
XP is about keeping the system fully integrated at all points in time. Builds are done multiple times a day. An XP team with around 40 members build around eight to ten times a day. Less frequent builds will create an overhead during integration, there is a possibility of build failure. Figuring out the reason for the failure itself is a time consuming task.
Continuous integration is about merging the code developed by all the developers across the organization into one single common repository. Infrequent integration leads to serious issues. Mostly the task is assigned to people who are not aware of the whole system. Bugs will get accumulated in infrequently integrated code. New bugs may also arise at integration. Infrequent integration is also the reason for long code freezes. This means that the important features developers are held back without getting shipped. This increases the time to market and the market value of the product may reduce.

## Slide 91: Small Releases
Small releases are done in two important ways in XP.
During every iteration, the team delivers tested, workable software that satisfies the business requirements specified by the customer. A customer is free to use the software for any purpose and they can also release it to their end users for effective feedback. This process adds an advantage that every iteration is delivered to the customer for feedback and thus transparency is maintained.
Release is also done to the end users frequently. In most cases there is a daily release in case of web projects and monthly or even more frequent release in case of in-house projects.
From outside, it may look impossible to release as frequently as stated above, but XP teams have been doing this all the time.

## Slide 92: Code Refactoring
XP insists that business value is delivered to the customer at the end of every iteration. The software must be well-designed, in order to achieve this goal. XP makes this possible by means of adopting a continuous design improvement process called Refactoring. Martin Fowler, one of the Agile authors has given a detailed note of this in his book Refactoring: Improving the Design of Existing Code.
Refactoring does not alter the fundamental behavior of the code, but improves and redesigns the structure of the existing code. Some examples of refactoring include fixing improperly named variables or methods, and reducing repeated code down to a single method or function.
During refactoring, duplicate code, which is an indicator of poor design, is removed. Cohesion of the code is improved, while the coupling is reduced, since high cohesion and low coupling are the standards followed by well-designed code. XP teams start the process with a well thought, put simple design and maintain this simplicity throughout the project. Thus, the development speed is sustained and it even increases over a period. By refactoring we can make sure that nothing breaks during the evolution of the design. Unit tests and customer tests act as an enabler to this.

## Slide 93: 3.7.3 Shared Understanding
Coding Standards
Collective Code Ownership
System Metaphor
Simple Design
The practices listed under shared understanding are illustrated in the picture:
01
04
03
02
Notes: Notes to the Facilitator:
Explain the practices covered under the category shared understanding.
Notes to the Participants:
The core practices covered under the shared understanding are as follows.
Coding Standards: Coding standards are nothing but a set of best practices to be followed while writing the code, like code formatting and style. Coding standards have to be adopted by the entire team throughout the duration of the project. Following these standards will help in better understanding and the readability of code. This will not only help the current developers, but also the ones who will be working on the project in future.
Collective Code Ownership: XP encourages to have a collective ownership of the code. This practice allows any developer from the team to modify any portion of the code, if the need arises. This process ensures that the entire code gets the attention of multiple people, hence the code quality improves, with reduced errors. When individuals own the code, they will place the features in a place that might not be the right one. When another programmer needs the feature, and if the owner is not available, then the programmer will end up adding it in his code. This will create code that does not meet the standards and will become hard to maintain.
XP achieves collective code ownership by means of pair programming. If a programmer is could not understand any particular portion of code, he/she can pair with an expert to understand the part better. This also ensures that the knowledge is spread throughout the organization.
System Metaphor: In XP it the responsibility of the team to develop a common vision on how the code will work. This is termed as metaphor. A metaphor is a simple description of the working mechanism of the code by means of simple examples or metaphors or analogies. XP teams use a common system of names just to make sure that everyone understands the way the code works and the right place to look at for finding any functionality or to add a new functionality.
Simple Design: It is the responsibility of the XP teams to build software with simple, but adequate design. Designs often start simple, but they evolve with unit tests and design improvements and refactoring. Teams have to make sure that the design suits the current functionalities of the system. Design is not a one-time activity, but it keeps evolving as the project grows. Design steps are included in release planning and iteration planning. Apart from this, teams engage in frequent design sessions and design revisions through refactoring throughout the entire course of the project. XP considers good design as an essential process, hence the importance throughout the project.

## Slide 94: Coding Standards
Coding standards are nothing but a set of best practices to be followed while writing the code, like code formatting and style. Coding standards have to be adopted by the entire team throughout the duration of the project. Following these standards will help in better understanding and the readability of code. This will not only help the current developers, but also the ones who will be working on the project in future.

## Slide 95: Collective Code Ownership
XP encourages to have a collective ownership of the code. This practice allows any developer from the team to modify any portion of the code, if the need arises. This process ensures that the entire code gets the attention of multiple people, hence the code quality improves, with reduced errors. When individuals own the code, they will place the features in a place that might not be the right one. When another programmer needs the feature, and if the owner is not available, then the programmer will end up adding it in his code. This will create code that does not meet the standards and will become hard to maintain.
XP achieves collective code ownership by means of pair programming. If a programmer is could not understand any particular portion of code, he/she can pair with an expert to understand the part better. This also ensures that the knowledge is spread throughout the organization.

## Slide 96: System Metaphor
In XP it the responsibility of the team to develop a common vision on how the code will work. This is termed as metaphor. A metaphor is a simple description of the working mechanism of the code by means of simple examples or metaphors or analogies. XP teams use a common system of names just to make sure that everyone understands the way the code works and the right place to look at for finding any functionality or to add a new functionality.

## Slide 97: Simple Design
It is the responsibility of the XP teams to build software with simple, but adequate design. Designs often start simple, but they evolve with unit tests and design improvements and refactoring. Teams have to make sure that the design suits the current functionalities of the system. Design is not a one-time activity, but it keeps evolving as the project grows. Design steps are included in release planning and iteration planning. Apart from this, teams engage in frequent design sessions and design revisions through refactoring throughout the entire course of the project. XP considers good design as an essential process, hence the importance throughout the project.

## Slide 98: 3.7.4 Programmer Welfare
  The practice under programmer welfare is termed as Sustainable Pace, which was originally termed as Forty Hour Week.
  The core concept of this practice is that developers or programmers should not work for more than 40 hours a week, which is considered as a sustainable pace.
  The practice emphasizes the fact that the number of hours worked is not a measure of productivity and over-working programmers are less productive than well-rested ones.
  Accelerated pace, i.e., more than 50 hours a week should not be sustained over more than 2 weeks. Well-rested people are more creative and perform well.
  Frequent code-merging to have the executable and high quality code is one of the key ways of achieving sustainable pace.
  Other ways of avoiding problems that require weekend work and overtime are: testing, continuous integration, frequently deployed code and the environments.
Notes: Notes to the Facilitator:
Explain about sustainable pace, the practice under programmer welfare.
Notes to the Participants:
The only practice under programmer welfare is sustainable pace.
Typically XP teams work for not more than 40 hours a week. XP believes in the fact that well-rested people will be creative and perform better. XP insists that nobody should work beyond the normally required work week. Overtime is not considered as a good practice, where developers are forced to work too many numbers of hours towards the end of the project delivery. This will keep the team under constant pressure that a lot of work has to be completed on time.
Code that has undergone proper testing, continuous integration and frequent deployments will reduce the possibility of unexpected errors, that require additional hours of work for fixing them. So, sustainable pace can be achieved by frequent merging of high-quality that has undergone complete testing, constant refactoring and collaboration.

## Slide 99: What did You Grasp?
In which of the following phases, customer requirements are gathered?
  Exploration phase of Iteration planning
  Commitment phase of iteration planning
  Exploration phase of release planning
  Commitment phase of release planning
State True or False
In pair programming the same pair of developers works throughout the project.
  True
  False
Notes: Notes to the Facilitator:
Tell the participants that they will be going through a knowledge check question.
Answers:
c. Exploration phase of release planning
b. False

## Slide 100: In a nutshell, we learnt:
Introduction to Agile methodologies
Scrum
  Introduction
  Scrum Theory
  Scrum Values
  Scrum Roles
  Scrum Events
  Scrum Artifacts
  Benefits of Scrum
Extreme Programming
  Introduction
  XP Values
  XP Rules
  XP Roles
  XP Activities
  Different Categories of XP Practices
Notes: Notes to the Facilitator:
Share the module summary with the audience.
Ask the participants if they have any questions. They can ask their queries by raising their hands.
Notes to the Participants:
Now, you have reached at the end of the module, In this module, you have learnt:
Introduction to Agile methodologies
Scrum
  Introduction
  Scrum Theory
  Scrum Values
  Scrum Roles
  Scrum Events
  Scrum Artifacts
  Benefits of Scrum
Extreme Programming
  Introduction
  XP Values
  XP Rules
  XP Roles
  XP Activities
  Different Categories of XP Practices